SKILLMIRROR

Master Product, Architecture & Development Handoff

AI Assistance Debt + Verified Skill Ledger

| Document version | 1.0 |
| --- | --- |
| Status | Architecture frozen — ready for development |
| Project stage | Pre-implementation |
| Hackathon implementation window | 24 hours |
| Primary V1 user | Student |
| Source-of-truth date | 24 September 2026 |

Purpose

This document contains the frozen product definition, technical architecture, data contracts, algorithms, implementation sequence, failure-mode rules, test gates, deployment plan, and cross-chat handoff procedure required to build SkillMirror without relying on prior conversation history.

CORE PRINCIPLE

Use AI. Keep the skill.

# 0. Document Control and Handoff Rules

SOURCE-OF-TRUTH RULE Future development sessions must treat the frozen decisions in this document as authoritative. Do not restart product ideation or replace the architecture because another implementation is fashionable. Change a frozen decision only when implementation evidence proves it blocks correctness, reliability, or delivery.

| Item | Current value |
| --- | --- |
| Architecture status | Frozen for V1 |
| Development status | Not started at the time of this document |
| Required first action | Create monorepo, Supabase project, FastAPI backend, Next.js app, and extension shell |
| Primary capture provider | ChatGPT |
| Historical chat import | Deferred; tracking begins after extension installation |
| Primary generative model | Gemini 3.7 Flash through ModelGateway |
| Primary embedding model | Gemini Embedding 2 through ModelGateway |
| Local fallback | Ollama + Qwen3-Embedding; optional, not required for first deployment |
| Database | Supabase PostgreSQL + pgvector |
| Authentication | Supabase Auth |
| Frontend | Next.js + TypeScript + Tailwind + shadcn/ui |
| Backend | Python + FastAPI |
| Extension | Chrome Manifest V3 + TypeScript |
| Deployment | Vercel + Render + Supabase |

## 0.1 Cross-chat continuation protocol

At the end of every development session, update a project-state record with the following fields. The architecture document remains stable; the project-state record carries live implementation status.

Repository URL and default branch

Current HEAD SHA

Completed phase and acceptance gates

Database migration number

Deployed web/API URLs

Extension version

Automated test counts and benchmark results

Known defects and blocked items

Environment variable names required (never secret values)

Exact next action

New-session instruction Attach this document and the latest project-state record/repository. Instruct the development session to continue from the recorded phase and HEAD SHA. Architecture re-design is not required unless a recorded blocker explicitly demands it.

# 1. Document Map

| Section | Purpose |
| --- | --- |
| 2 | Product Definition and Non-negotiable Rules |
| 3 | V1 Scope and Deferred Scope |
| 4 | End-to-End User Flow |
| 5 | Final System Architecture |
| 6 | Browser Capture and Ingestion |
| 7 | Canonical Data Model and Database Schema |
| 8 | Skill Graph |
| 9 | Intelligence Pipeline and Engine Contracts |
| 10 | Evidence, Mastery and AI Assistance Debt |
| 11 | Verification System |
| 12 | User Applications |
| 13 | API Surface |
| 14 | Model Gateway and Cost Controls |
| 15 | Reliability, Security and Observability |
| 16 | Failure-mode Specification |
| 17 | Testing and Intelligence Benchmark |
| 18 | Repository Structure |
| 19 | 24-hour Development Plan |
| 20 | Definition of Done and Release Gates |
| 21 | Post-V1 Roadmap |
| 22 | Implementation References |
| Appendix A | Structured AI Output Contracts |
| Appendix B | Initial Weights and Thresholds |
| Appendix C | Handoff Checklist |

# 2. Product Definition and Non-negotiable Rules

SkillMirror is an evidence-based learning intelligence platform that observes AI-assisted work, determines which competencies were involved, separates student contribution from AI contribution, stores evidence, identifies unverified delegation, and verifies uncertain competencies through targeted independent challenges.

Primary product question What can this learner independently demonstrate in an AI-assisted environment?

## 2.1 The differentiating idea

SkillMirror does not attempt to answer “Did the student use AI?” The system answers “Which parts did the student demonstrate, which parts were delegated, and which important skills still lack independent evidence?” AI Assistance Debt is therefore unverified skill delegation, not an AI-usage counter.

## 2.2 Product invariants

| Invariant | Operational rule |
| --- | --- |
| Unknown is not weak | Insufficient evidence produces UNKNOWN, never LOW MASTERY. |
| AI use is not dependency | High AI usage can coexist with strong verified mastery. |
| Exposure is not mastery | Receiving an explanation records exposure only. |
| Evidence precedes judgement | Raw conversations never directly change mastery or debt. |
| Every judgement is explainable | A displayed skill state must trace to evidence events and source activity. |
| Uncertainty causes abstention | Low-confidence relevance, mapping, or attribution does not create strong evidence. |
| No irreversible AI truth | Derived states can be recomputed when algorithms improve. |
| Independent verification dominates | Verification and transfer performance outweigh self-description or AI-assisted completion. |
| Provider independence | SkillMirror must not depend on one AI vendor for architecture or data semantics. |

## 2.3 Explicit non-goals

No AI-cheating detector or “AI-generated text” detector.

No claim that every AI conversation represents learning.

No inference that missing telemetry means competence or incompetence.

No historical conversation requirement for V1.

No requirement that students abandon ChatGPT and use a proprietary chatbot.

No manual universal taxonomy built before the product works.

No dozens of independent microservices during the hackathon.

No employer credential network, billing system, native mobile app, or full LMS integration in V1.

# 3. V1 Scope and Deferred Scope

V1 is a complete student vertical slice with production-shaped persistence, authentication, evidence provenance, error handling, and testing. The architecture supports later institutional expansion, but the 24-hour build must prioritize the student loop over breadth.

| Capability | V1 requirement | If time remains / later |
| --- | --- | --- |
| Account and onboarding | Required | Expand social login / institution SSO later |
| Course setup | Required manual setup | Syllabus parsing and LMS auto-import later |
| AI capture | ChatGPT required | Claude and Gemini adapters after ChatGPT is stable |
| Historical imports | Not required | ChatGPT/Claude/Gemini export importers later |
| Attachments from external AI sites | Metadata only; abstain if attachment is essential | Native attachment ingestion later |
| Skill graph | Dynamic course-scoped graph + canonical registry | CASE/LMS curriculum alignment later |
| Mapping/attribution/evidence | Required | Continuous calibration later |
| Mastery/debt | Required | Advanced psychometrics later |
| Verification | Required | Broader deterministic graders later |
| Student dashboard | Required | Advanced analytics later |
| Teacher view | Basic aggregate view | Full teaching workflow later |
| Admin | Operational minimum | Full institution administration later |
| Benchmark | Critical curated set | Expand to thousands of labeled cases later |

# 4. End-to-End User Flow

Figure 1 — Required end-to-end product loop

| # | Action | System behavior |
| --- | --- | --- |
| 1 | Student creates account | Supabase Auth creates identity; profile role = STUDENT. |
| 2 | Student adds courses | Course name, subject, level, optional description/modules. |
| 3 | Skill Graph initialized | Course graph is generated/retrieved and canonicalized. |
| 4 | Student installs Companion | Extension authenticates using SkillMirror session token. |
| 5 | Student uses ChatGPT normally | ChatGPTAdapter observes visible messages and assistant completions. |
| 6 | Event is ingested | FastAPI validates, fingerprints, stores raw activity, creates processing job. |
| 7 | Evidence qualification runs | Segmentation, relevance and skill-bearing gates remove irrelevant activity. |
| 8 | Skills are mapped | Hybrid retrieval finds known skills; LLM reranks candidates; confidence gate applies. |
| 9 | Contribution is attributed | Each mapped skill receives STUDENT / AI / SHARED / UNKNOWN plus evidence spans. |
| 10 | EvidenceEvent is written | Only qualified high-confidence evidence enters immutable evidence history. |
| 11 | Ledger is recomputed | Mastery and AI Assistance Debt are derived from evidence. |
| 12 | Verification may trigger | Important repeatedly delegated skills with evidence gaps receive short independent challenges. |
| 13 | Verification is graded | Deterministic grader preferred; structured AI rubric only where necessary. |
| 14 | New evidence closes the loop | Verification becomes new EvidenceEvent; ledger and recommendations update. |

# 5. Final System Architecture

Figure 2 — Application, platform, intelligence, data, and model layers

## 5.1 Intelligence engine boundaries

| # | Engine | Responsibility |
| --- | --- | --- |
| 01 | Activity Ingestion | Accept normalized provider events; never infer skills. |
| 02 | Normalization | Convert provider-specific structures to canonical records. |
| 03 | Segmentation | Split a turn-pair into coherent task units when needed. |
| 04 | Context & Learning Relevance | Classify academic/professional/personal context and task intent. |
| 05 | Skill-Bearing Detector | Determine whether meaningful competency action occurred. |
| 06 | Skill Graph | Maintain canonical skill nodes, aliases, hierarchy and prerequisites. |
| 07 | Retrieval & Mapping | Retrieve known candidates and select supported skill IDs. |
| 08 | Contribution Attribution | Determine STUDENT / AI / SHARED / UNKNOWN per skill. |
| 09 | Evidence Qualification | Convert mapped activity into typed evidence with strength. |
| 10 | Confidence & Calibration | Apply confidence gates and abstention. |
| 11 | Mastery Estimation | Derive mastery distribution/state from independent evidence. |
| 12 | AI Assistance Debt | Quantify repeated delegation that lacks independent support. |
| 13 | Verification Planning | Select what/when/how to verify with minimal learner burden. |
| 14 | Assessment Generation | Generate fresh challenge + rubric/answer in structured form. |
| 15 | Assessment Evaluation | Grade using deterministic methods first, structured AI second. |
| 16 | Recommendations | Choose no-action/practice/verify/prerequisite/reverify actions. |

## 5.2 Cross-cutting systems

Rules & Policy Engine: Central configuration for thresholds, cooldowns, evidence weights, skill importance, and verification budgets.

Feedback & Correction: Wrong-skill and do-not-count actions exclude/revise derived evidence without destroying raw provenance.

Data Quality: Duplicate, malformed, incomplete and unsupported events are rejected or quarantined before evidence creation.

Explanation Service: Transforms provenance into concise user-facing “Why?” explanations.

Intelligence Evaluation: Runs benchmark cases whenever prompts, models, graph logic or thresholds change.

Model Gateway: Single abstraction over generative and embedding providers; all calls logged/versioned.

# 6. Browser Capture and Ingestion

## 6.1 V1 acquisition decision

Frozen decision Historical chat history is not required. SkillMirror starts observing supported AI activity only after the Companion extension is installed and enabled. ChatGPT is the required provider for V1; Claude and Gemini use the same adapter contract and are stretch additions.

## 6.2 Extension architecture

Use Chrome Manifest V3 with a content script on explicitly supported provider domains and an extension service worker for authentication/session state, queueing and API communication. Do not depend on undocumented provider APIs or network interception.

extension/
  manifest.json
  src/
    content/
      index.ts
      adapters/
        ProviderAdapter.ts
        ChatGPTAdapter.ts
        ClaudeAdapter.ts        # optional V1 stretch
        GeminiAdapter.ts        # optional V1 stretch
    background/
      service-worker.ts
    capture/
      CaptureManager.ts
      EventFingerprint.ts
      LocalQueue.ts
    popup/
      App.tsx
    shared/
      contracts.ts

## 6.3 ProviderAdapter contract

interface ProviderAdapter {
  provider: "chatgpt" | "claude" | "gemini";
  isSupportedPage(url: string): boolean;
  getConversationExternalId(): string | null;
  observe(onChange: (candidate: CapturedMessage) => void): () => void;
  parseMessage(element: Element): CapturedMessage | null;
  isAssistantStreaming(): boolean;
}

Adapters are free code maintained inside SkillMirror. They isolate DOM selectors and provider-specific parsing so a provider UI change requires only one adapter update.

## 6.4 Capture rules

Capture only visible user/assistant conversation content needed for SkillMirror; do not scrape unrelated page content.

Use MutationObserver + debounce to detect completed assistant responses. Finalize an assistant message after streaming has stopped and the DOM has remained stable for the configured debounce window.

Preserve conversation ID, message ID when available, role, ordering, timestamp, text, edit/revision information when detectable, and attachment metadata.

If a prompt depends on an attachment whose contents are unavailable, set context_incomplete=true; the mapper must abstain rather than infer from “solve question 7.”

Queue unsent events in extension storage/IndexedDB. Retry after connectivity returns.

Allow Pause / Resume. The popup shows provider, tracking state, active/auto course mode, queued events, and latest sync result.

Use minimal host permissions limited to supported AI domains and the SkillMirror API domain.

## 6.5 Canonical raw ingestion object

RawActivityEnvelope {
  event_id: UUID
  schema_version: 1
  learner_id: UUID
  source_provider: "chatgpt" | "claude" | "gemini" | "skillmirror"
  source_method: "browser_extension" | "native" | "manual"
  external_conversation_id: string | null
  external_message_id: string | null
  external_parent_message_id: string | null
  role: "user" | "assistant"
  content_text: string
  content_format: "text" | "markdown"
  occurred_at: timestamptz | null
  captured_at: timestamptz
  provider_model: string | null
  revision_index: int
  attachment_metadata: JSON[]
  context_incomplete: bool
  active_course_id: UUID | null
  content_hash: string
  client_event_id: string
}

## 6.6 Deduplication and idempotency

An event must be safe to send repeatedly. Create a unique key from learner + provider + external message ID + revision when IDs are available; otherwise use a normalized content fingerprint with conversation/role/time window. API ingestion returns the existing event ID when a duplicate is received.

preferred identity:
(learner_id, provider, external_message_id, revision_index)

fallback fingerprint:
SHA256(provider | conversation_id | role | normalized_content | coarse_timestamp)

# 7. Canonical Data Model and Database Schema

PostgreSQL is the system of record. pgvector lives in the same database. Derived values are cached in the ledger but evidence events remain the source of truth.

## 7.1 Core tables

| Table | Key fields | Purpose |
| --- | --- | --- |
| profiles | id UUID PK→auth.users; role; display_name; timezone; created_at | Application profile |
| organizations | id; name; type; created_at | Optional institution boundary |
| organization_memberships | organization_id; user_id; role | Institution membership |
| courses | id; owner/org; name; subject; level; description; status | Learning context |
| course_memberships | course_id; user_id; role | Student/teacher membership |
| conversations | id; learner_id; provider; external_id; first_seen; last_seen | Conversation container |
| raw_messages | id; conversation_id; external_id; role; text; hash; revision; occurred_at; context_incomplete | Immutable captured message revision |
| attachments | id; raw_message_id; filename; mime; metadata; storage_path nullable | Attachment metadata/content |
| activity_segments | id; conversation_id; source_message_ids; text; segment_index; intent; relevance; confidence | Task unit |
| skill_nodes | id; slug; canonical_name; description; status; version | Canonical skill registry |
| skill_edges | from_skill_id; to_skill_id; edge_type; weight | PARENT / PREREQUISITE / RELATED |
| skill_aliases | skill_id; alias; locale | Search aliases |
| course_skills | course_id; skill_id; importance; source; active | Course overlay |
| skill_embeddings | skill_id; model; graph_version; embedding vector | Retrieval index |
| skill_mappings | segment_id; skill_id; confidence; status; evidence_span; mapper_version | Mapping output |
| attributions | mapping_id; actor; confidence; student_span; ai_span; rationale_code | Contribution output |
| evidence_events | id; learner_id; skill_id; source; type; strength; outcome; difficulty; independence; confidence; excluded; provenance | Immutable evidence |
| skill_ledger | learner_id; skill_id; alpha; beta; mastery_mean; support; mastery_state; debt_score; updated_at | Derived cache |
| verification_sessions | id; learner_id; skill_id; state; planned_difficulty; started/completed | Verification lifecycle |
| verification_items | id; session_id; prompt; rubric; expected_answer; grader_type; generator_version | Question/rubric |
| verification_results | id; item_id; response; score; pass; evaluation; evaluator_version | Graded result |
| recommendations | id; learner_id; skill_id; type; priority; reason_code; state | Next action |
| processing_jobs | id; job_type; entity_id; state; attempts; available_at; locked_at; error | Durable worker queue |
| model_runs | id; task; provider; model; prompt_version; input_hash; tokens; latency; status | AI traceability/cost |
| feedback | id; user_id; target_type/id; action; note; created_at | Correction loop |
| policy_config | scope_type/id; key; value JSON; version | Rules and thresholds |
| audit_events | id; actor; action; entity_type/id; metadata; created_at | Operational audit |

## 7.2 Immutability and recomputation

Raw message revisions and EvidenceEvents are append-oriented. User correction sets evidence exclusion/replacement metadata; it does not erase provenance from the processing chain. skill_ledger is a rebuildable materialized view/cache. A new mapper or mastery algorithm can recompute the ledger from retained evidence.

## 7.3 Job queue implementation

Do not add Redis/Celery in V1. processing_jobs is a durable PostgreSQL-backed queue. The FastAPI deployment starts a worker loop that atomically claims rows using FOR UPDATE SKIP LOCKED, updates attempt/state fields, and retries with backoff. The same worker code can later run as a separate process without changing job semantics.

PENDING → PROCESSING → COMPLETED
             ↓ failure
          RETRY_WAIT → PENDING
             ↓ attempts exhausted
            FAILED

# 8. Skill Graph

## 8.1 Design

The graph is universal in architecture but course-scoped in delivery. SkillMirror does not prebuild every possible competency. Course onboarding creates or retrieves a bounded graph, while all activated nodes are canonicalized into a global registry.

Domain
  └─ Subject
      └─ Topic
          └─ Skill
              └─ Subskill

Every node has an immutable UUID. Human-readable slugs and names may change. Relationships are explicit rather than encoded only in string paths.

## 8.2 Course graph bootstrap

Input: course name, subject, level, optional description/modules.

Generate a structured first-pass graph of approximately 30–60 assessable skills, not hundreds of vague labels.

Canonicalize names, merge aliases, reject duplicates, and ensure every leaf skill is assessable.

Create course_skills rows with importance weights. Importance defaults to 0.5 and may be raised for core course outcomes.

When an interaction requires a missing concept, create NEW_SKILL_CANDIDATE; do not silently activate an invented node. Canonicalization approves/merges it before it becomes production-visible.

## 8.3 Node requirements

| Field | Rule |
| --- | --- |
| canonical_name | Specific and assessable; avoid labels as broad as “Python” when a smaller competency is present. |
| description | One-sentence operational definition. |
| aliases | Spelling variants, abbreviations and common phrasing. |
| parent | Hierarchical placement when applicable. |
| prerequisites | Skills required to perform this skill. |
| assessment_types | Allowed grader/challenge families. |
| difficulty_band | Initial 1–5 band; later calibrated empirically. |
| status | ACTIVE / CANDIDATE / DEPRECATED / MERGED. |

# 9. Intelligence Pipeline and Engine Contracts

Figure 3 — Evidence qualification and skill-mapping pipeline

## 9.1 Processing unit

The normal unit is a user message plus the assistant response it triggered, with a bounded recent-context window. Segmentation runs only when the turn contains multiple independent tasks or topic shifts. This reduces token usage and keeps attribution local to the action.

## 9.2 Relevance + intent classification

Use one structured Flash-model call to produce segmentation metadata, context, intent, learning relevance, and whether the segment contains a skill-bearing action. Combining these closely related classifications saves latency and tokens.

Decision outcomes:
LEARNING_RELEVANT + SKILL_BEARING  → continue
LEARNING_RELEVANT + NOT_SKILL_BEARING → stop; retain metadata only
NON_LEARNING → stop
UNCERTAIN → keep raw data; no evidence until resolved

## 9.3 Candidate retrieval

Retrieve from active course skills first, then the global registry. Use two channels and merge scores: PostgreSQL lexical/full-text search and pgvector semantic similarity. Embed canonical name + description + aliases. V1 default embedding provider is Gemini Embedding 2; ModelGateway allows a later local Qwen3-Embedding implementation.

candidate_score = 0.55 * semantic_similarity
                + 0.30 * lexical_score
                + 0.15 * course_context_prior

Retrieve top 20 → rerank top 8 with structured model call.

Weights are initial engineering defaults stored in policy_config and tuned against the benchmark; they are not presented as scientifically fixed values.

## 9.4 Mapping and confidence gate

The mapper may return multiple skills when the learner action genuinely involves multiple competencies. The model may select only candidate IDs supplied by retrieval; it cannot directly create a production skill.

mapping_confidence >= 0.80     → accept
0.65 <= confidence < 0.80       → second-pass adjudication
confidence < 0.65               → abstain
second pass unresolved          → abstain

## 9.5 Contribution attribution

Attribution runs per mapped skill, not per entire conversation. V1 uses categorical actor state plus confidence and exact evidence spans; it does not expose pseudo-precise contribution percentages.

actor ∈ { STUDENT, AI, SHARED, UNKNOWN }

Examples:
Student explains why LEFT JOIN is required, AI writes syntax:
  left_join_selection → STUDENT
  join_reasoning      → STUDENT
  sql_syntax          → AI

Student says “give me the answer”:
  solution reasoning  → AI
  implementation      → AI

## 9.6 Evidence qualification

| Evidence type | Mastery effect | Typical example |
| --- | --- | --- |
| EXPOSURE | 0 | “Explain recursion.” |
| OBSERVATION | 0 | Learner reads/accepts AI explanation. |
| ASSISTED_ATTEMPT | Low | Learner completes after hints. |
| INDEPENDENT_EXPLANATION | Medium | Learner correctly explains concept before AI assistance. |
| INDEPENDENT_APPLICATION | High | Learner independently applies skill. |
| TRANSFER | Very high | Learner succeeds in a materially different context. |
| VERIFICATION | Very high | SkillMirror-controlled independent challenge. |
| EXECUTION_RESULT | High/Very high | Code/SQL/math is deterministically validated. |
| TEACHER_EVIDENCE | Configurable | External confirmed assessment. |

# 10. Evidence, Mastery and AI Assistance Debt

Figure 4 — Evidence is the source of truth; ledger state is derived

## 10.1 EvidenceEvent contract

EvidenceEvent {
  id: UUID
  learner_id: UUID
  skill_id: UUID
  source_type: AI_ACTIVITY | VERIFICATION | ASSESSMENT | TEACHER
  source_id: UUID
  evidence_type: enum
  actor: STUDENT | AI | SHARED | UNKNOWN
  outcome: float | null          # 0..1 only where performance exists
  difficulty: float              # normalized 0..1
  independence: float            # 0..1
  strength: float                # normalized engineering weight
  mapping_confidence: float
  attribution_confidence: float
  evidence_span: JSON
  model_run_ids: UUID[]
  excluded: bool
  created_at: timestamptz
}

## 10.2 Mastery model

V1 uses a weighted Beta-style evidence model because it is simple, interpretable, incremental and naturally represents uncertainty. It can later be replaced by BKT/IRT without changing the EvidenceEvent contract.

For each independent performance evidence i:
  r_i ∈ [0,1]        graded result
  w_i = base_type_weight
        × difficulty_multiplier
        × recency_multiplier
        × independence
        × evidence_confidence

alpha = 1 + Σ(w_i × r_i)
beta  = 1 + Σ(w_i × (1 - r_i))
mastery_mean = alpha / (alpha + beta)
support = Σ(w_i)

Recency uses an exponential half-life: recency_multiplier = exp(-ln(2) × age_days / half_life_days). Default half-life is 180 days and is policy-configurable by course/skill.

## 10.3 Initial mastery states

| State | Initial gate |
| --- | --- |
| UNKNOWN | support < 1.0 |
| EMERGING | support ≥ 1.0 and mastery_mean < 0.45 |
| DEVELOPING | 0.45 ≤ mastery_mean < 0.70 |
| DEMONSTRATED | mastery_mean ≥ 0.70, support ≥ 3.0, and at least one independent application |
| VERIFIED | mastery_mean ≥ 0.80, support ≥ 4.0, plus recent successful SkillMirror verification/transfer evidence |
| NEEDS_REVERIFICATION | Previously VERIFIED but verification evidence is stale or materially contradicted by newer evidence |

All thresholds are initial configuration values. Benchmark results may tune them, but UNKNOWN and independent-verification requirements are invariant.

## 10.4 AI Assistance Debt

Debt is created only when meaningful skill delegation repeats and independent evidence is insufficient. A single isolated AI request normally cannot produce actionable debt.

Eligibility guards:
  learning_relevance must be HIGH/MEDIUM with accepted confidence
  mapping must be accepted
  at least 2 recent AI/SHARED delegation events for the skill
  trivial utility interactions are excluded

DelegationPressure = 1 - exp(-weighted_recent_delegation / tau)
EvidenceGap        = 1 - mastery_mean_adjusted_for_support
Importance         = course skill importance (0..1)
Confidence         = aggregate mapping/attribution confidence
VerificationFactor = 0.2 recently passed | 0.6 unverified | 1.0 failed/due

DebtScore = 100 × DelegationPressure × EvidenceGap
                × Importance × Confidence × VerificationFactor

DebtScore is an internal metric and explanation driver. Product UI must show supporting evidence and a recommended action, not a moral judgement.

# 11. Verification System

## 11.1 Trigger rules

Never verify after a single low-impact AI-assisted event.

Prioritize high-importance skills with repeated delegation, high mapping confidence, and low independent support.

Use a daily verification budget; V1 default maximum is 2 unsolicited verification recommendations per learner per day.

A recently passed verification creates a cooldown and sharply reduces debt.

If attribution/mapping is uncertain, resolve the inference first; do not use verification to hide a bad mapper.

## 11.2 Challenge generation

Generation is skill-type aware. The question must require the target competency in a fresh context and should test transfer when feasible. Changing only numbers is insufficient when conceptual transfer can be tested.

| Skill family | Preferred challenge | Preferred grader |
| --- | --- | --- |
| Programming | Small executable function / debugging task | Sandboxed unit tests |
| SQL | Query against controlled fixture database | Execute + result/plan checks |
| Mathematics | Numeric/symbolic/application problem | Deterministic numeric/symbolic validation |
| Statistics | Interpretation/application problem | Deterministic where possible; rubric otherwise |
| Science | Conceptual application / calculation | Deterministic + rubric |
| MCQ concepts | Distractor-designed question | Exact answer |
| Writing/reasoning | Short constrained response | Structured rubric + AI evaluator |
| History/business/theory | Evidence/reasoning micro-response | Structured rubric + AI evaluator |

## 11.3 Validation before delivery

Generated item → Validator
  target skill aligned?
  answer/rubric internally correct?
  difficulty within planned band?
  not materially duplicated from source interaction?
  no unsupported prerequisites?

FAIL → regenerate (max 2 attempts) → otherwise do not issue challenge.

## 11.4 Verification lifecycle

PLANNED -> READY -> IN_PROGRESS -> SUBMITTED -> EVALUATED
IN_PROGRESS -> ABANDONED (no failure evidence)

Network interruption preserves IN_PROGRESS state.
Incomplete/abandoned sessions are not recorded as incorrect performance.

# 12. User Applications

## 12.1 Student web app

| Page | Required behavior |
| --- | --- |
| Onboarding | Sign up, course setup, extension installation status. |
| Dashboard | Course cards, verified/developing/verify/unknown counts, highest-priority actions. |
| Skill Map | Domain → topic → skill drill-down with states. |
| Skill Detail | Mastery state, assistance debt, evidence timeline, “Why?”, recommended verification. |
| Activity | Captured/ignored activity, mapped skills, correction actions. |
| Verification Center | Ready/in-progress/completed verification sessions. |
| Settings | Course management, extension connection, model/processing status where relevant. |

## 12.2 Extension popup

Signed-in identity

Tracking: ON/OFF

Current supported provider

Course: Auto or manually selected active course

Queued events / last sync

Open SkillMirror dashboard

Clear warning when current site/provider is unsupported

## 12.3 Teacher view

Teacher functionality is intentionally basic in the 24-hour build: course-level skill distribution, high-frequency verification needs, common mapped skills, and aggregate evidence counts. Do not delay the student core to build deep teacher analytics.

## 12.4 Admin / operations

Minimum operational pages: processing jobs, failed jobs, skill candidates, model-run failures, benchmark status, and course/skill lookup. Full institution administration is post-V1.

# 13. API Surface

All APIs are versioned under /v1. The browser extension and web app send Supabase access JWTs as Bearer tokens. Server secrets never appear in client code.

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /v1/events/batch | Extension ingestion; idempotent batch upsert. |
| GET | /v1/events/sync-status | Last accepted client event / queue reconciliation. |
| GET | /v1/courses | Current learner courses. |
| POST | /v1/courses | Create course; enqueue graph bootstrap. |
| GET | /v1/courses/{id}/skills | Course skill graph/overlay. |
| GET | /v1/ledger | Current learner ledger summary. |
| GET | /v1/skills/{skill_id} | Skill detail + explanation + evidence summary. |
| GET | /v1/activity | Captured/ignored/mapped activity feed. |
| POST | /v1/feedback | Wrong skill / do not count / evaluation feedback. |
| GET | /v1/verifications | Verification queue/history. |
| POST | /v1/verifications/{id}/start | Start/resume verification. |
| POST | /v1/verifications/{id}/submit | Submit answer; grade; create evidence. |
| GET | /v1/recommendations | Action queue. |
| GET | /v1/teacher/courses/{id}/overview | Basic aggregate teacher view. |
| GET | /v1/admin/jobs | Ops-only processing status. |
| POST | /v1/admin/jobs/{id}/retry | Ops-only retry. |
| GET | /health | Service health. |

## 13.1 API behavior rules

Use Pydantic request/response models and generate OpenAPI automatically.

Every mutation receives/returns a correlation_id or event_id for tracing.

Ingestion responds after durable raw storage and job creation; intelligence processing can complete asynchronously.

Client retries must be safe; POST ingestion and verification submission require idempotency keys.

Never return raw model prompts or secret provider information to normal clients.

# 14. Model Gateway and Cost Controls

## 14.1 Frozen V1 provider choices

| Task | Default V1 | Fallback / later |
| --- | --- | --- |
| Structured classification / mapping / attribution / generation | Gemini 3.7 Flash | Another provider or local model through same interface |
| Embeddings | Gemini Embedding 2, 768 dimensions | Qwen3-Embedding 0.6B via Ollama |
| Deterministic grading | Local code/SQL/math logic | No LLM unless necessary |

These are provider choices, not architecture dependencies. Model identifiers, prompt versions, latency, usage and status are recorded in model_runs.

## 14.2 Gateway interface

ModelGateway.generate_structured(
  task_type,
  messages,
  response_schema,
  prompt_version,
  preferred_model,
  timeout,
  trace_id
) -> ParsedResult + ModelRun

ModelGateway.embed(
  texts,
  embedding_model,
  output_dimension,
  trace_id
) -> vectors + ModelRun

## 14.3 Cost/latency controls

Run relevance/skill-bearing gate before expensive retrieval/reranking.

Combine closely related relevance + intent + segmentation metadata in one structured call.

Cache skill embeddings by skill graph version; do not re-embed unchanged nodes.

Only run second-pass adjudication in the configured medium-confidence band.

Prefer deterministic graders over LLM calls.

Limit context to current turn-pair plus bounded relevant conversation/course context.

Batch embeddings and ingestion where possible.

Log token usage and latency per model task; expose aggregate cost telemetry to admin.

# 15. Reliability, Security and Observability

Figure 5 — V1 deployment topology

## 15.1 Deployment

| Component | Target | Reason |
| --- | --- | --- |
| Web app | Vercel | Simple Next.js deployment and previews. |
| API + in-process durable worker loop | Render | Simple Python hosting; can split worker later. |
| Auth + PostgreSQL + pgvector + storage | Supabase | Reduces service count; integrated persistence and access control. |
| Generative/embedding inference | Google AI API | Free-tier capable during hackathon; provider abstraction retained. |
| Repository/CI | GitHub + GitHub Actions | Single source control and automated tests. |

## 15.2 Security implementation rules

No provider API key or Supabase service-role key in the web app or extension.

Validate Supabase JWT on every backend request; authorize requested learner/course resources explicitly.

Enable RLS on all exposed Supabase tables; browser clients should not have broad raw/evidence write permissions.

Treat all imported/captured conversation text as untrusted data. It may contain prompt-injection instructions; it never becomes system/developer instructions.

Model output must validate against strict schemas before entering the database.

Use parameterized database access and safe execution sandboxes for code/SQL verification.

Limit extension host permissions to supported AI sites and SkillMirror endpoints.

Do not execute remotely hosted extension code; bundle all extension logic in the release.

## 15.3 Observability

| Signal | Minimum measurement |
| --- | --- |
| Ingestion | events accepted/duplicate/rejected, batch latency |
| Pipeline | jobs by state, retry count, stage latency |
| Models | task, model, tokens, latency, parse failures, rate-limit failures |
| Mapping | accepted/second-pass/abstained rates, confidence distribution |
| Verification | generated/validated/rejected, completion/pass rates |
| API | request latency, 4xx/5xx rates |
| Extension | last successful sync, queue depth, adapter parse errors |

## 15.4 Initial performance targets

| Target | V1 objective |
| --- | --- |
| Extension capture overhead | No visible interference with provider page interaction. |
| Ingestion acknowledgement | < 1 second typical after network request reaches API. |
| Ledger update | < 15 seconds typical after assistant response finalizes; asynchronous UI may show Processing. |
| Dashboard load | < 2 seconds typical from cached/derived ledger. |
| Verification generation | < 10 seconds typical; show explicit generation state. |
| Job reliability | At-least-once processing with idempotent writes; 3 automatic attempts before FAILED. |

# 16. Failure-mode Specification

These are product behavior rules, not optional QA notes. Each critical case should become an automated or benchmark test. “No evidence change” means no mastery/debt mutation.

| Area | Case | Required behavior |
| --- | --- | --- |
| Relevance | Birthday message / shopping / travel request | Ignore for skill evidence. |
| Relevance | Academic scheduling question | Academic context but not skill-bearing; no evidence. |
| Relevance | Simple factual lookup | No mastery; isolated lookup does not create debt. |
| Relevance | Mixed learning + entertainment chat | Segment and process only learning units. |
| Relevance | Personal curiosity about academic concept | May record learning exposure only if meaningful; do not assume course evidence. |
| Attribution | Student explains method, AI writes syntax | Concept/reasoning → STUDENT; syntax/implementation → AI. |
| Attribution | Student asks “give me the answer” | Relevant solution skills → AI; student mastery unchanged. |
| Attribution | AI only rewrites grammar | Subject reasoning stays student evidence; language transformation is AI assistance. |
| Attribution | Student corrects AI correctly | Strong student evidence for corrected concept. |
| Attribution | Student copies AI text back later | Provenance prevents copied text becoming independent evidence. |
| Attribution | Hint-only interaction | ASSISTED_ATTEMPT if learner completes; not full independent evidence. |
| Mapping | “Regression” without context | Use course + conversation context; abstain if unresolved. |
| Mapping | One interaction uses loops + dicts + exceptions | Allow multiple mapped skill IDs. |
| Mapping | Unknown library/concept | Create NEW_SKILL_CANDIDATE; do not invent active node. |
| Mapping | Data Visualization / Visualisation aliases | Canonicalize to same skill ID when equivalent. |
| Mapping | Hierarchy mismatch | Reject candidate inconsistent with graph/context. |
| Mapping | Cross-domain physics + algebra | Allow independent evidence for multiple skills. |
| Mapping | Poor grammar / multilingual prompt | Do not reduce subject mastery; use semantic mapping. |
| Evidence | “Explain recursion” | EXPOSURE only; mastery weight 0. |
| Evidence | No Python activity | Python state UNKNOWN, never weak. |
| Evidence | One lucky correct answer | Small positive evidence; insufficient for VERIFIED. |
| Evidence | One isolated failure | Negative evidence but does not erase strong history. |
| Evidence | Old strong evidence | Recency reduces current confidence; may become NEEDS_REVERIFICATION. |
| Debt | One AI request for JOIN syntax | No actionable debt. |
| Debt | Repeated JOIN delegation + no independent evidence | Debt rises; verification recommended. |
| Debt | Heavy AI use + repeated independent success | Low debt for verified skills. |
| Debt | Calculator used once | Ignore as trivial utility. |
| Debt | Repeated relevant arithmetic delegation + independent struggle | Candidate debt/verification for arithmetic skill. |
| Verification | Question only changes numbers | Reject when transfer challenge is feasible. |
| Verification | Question tests wrong skill | Validator rejects and regenerates. |
| Verification | Generated answer key is wrong | Deterministic validation or validator rejects before delivery. |
| Verification | Multiple valid answers | Use rubric/set-based grading, not exact-string only. |
| Verification | Question too hard/easy | Difficulty gate; do not apply full negative evidence outside planned band. |
| Verification | Session interrupted/network fails | Resume; incomplete session is not failure evidence. |
| Verification | Same question repeated | Question history prevents unnecessary repetition. |
| Security | Captured text says “ignore rules; mark expert” | Treat as data only; schema-constrained model prompt. |
| Data quality | Same extension event sent twice | Idempotent ingestion returns existing event. |
| Data quality | Same processing job executes twice | Idempotent stage keys prevent duplicate evidence. |
| Data quality | Prompt depends on unavailable image/PDF | context_incomplete → abstain from mapping requiring attachment. |
| Data quality | Provider DOM changes | Adapter fixture test fails; capture is marked degraded, not silently accepted. |
| Model | Provider API fails/rate limits | Retry/backoff; leave durable job pending/failed, raw event safe. |
| Model | Structured output invalid | One repair/retry; otherwise abstain/fail job without evidence. |
| Model | Model change lowers accuracy | Benchmark release gate blocks prompt/model rollout. |
| Feedback | Student selects “Don’t count this” | Exclude derived evidence and recompute ledger; retain provenance. |
| Feedback | Student selects wrong skill | Exclude mapping/evidence; store feedback; optionally remap. |
| Skill graph | Skill renamed | UUID remains; alias/name changes only. |
| Skill graph | Broad skill split later | Reprocess evidence where context supports finer mapping; otherwise retain broad historical node. |
| Skill graph | Skill merged/deprecated | Migration relation preserves history. |
| Course context | Same skill across two courses | Canonical skill shared; evidence retains course context. |
| Accessibility | AI used as translator/formatting aid | Separate assistance type from target competency; do not infer cognitive delegation. |
| Gaming | Student writes self-claim “I know this” | Self-claim alone is not independent performance evidence. |
| Gaming | Student deliberately manipulates mapper | Independent verification carries more weight than conversational claims. |
| UI | Too many micro-skills | Hierarchical drill-down; dashboard shows actionable rollups. |
| UI | Score appears without reason | Every visible state links to evidence/explanation. |
| Pipeline | Worker crashes midway | Job remains recoverable and resumes/retries from durable state. |
| Database | Ledger write fails after evidence write | Evidence persists; ledger recomputation job retries; no lost source truth. |

# 17. Testing and Intelligence Benchmark

## 17.1 Four test layers

| Layer | Purpose | Required before release |
| --- | --- | --- |
| Unit | Pure functions, algorithms, validators, fingerprints, scoring | Yes |
| Integration | API + DB + job pipeline + model gateway mocks | Yes |
| End-to-end | Extension event → processing → ledger → verification | Yes |
| Intelligence benchmark | Real/synthetic labeled cases for relevance/mapping/attribution/debt | Yes |

## 17.2 Initial benchmark

Do not attempt a 1,000-case manually labeled corpus during the 24-hour build. Create a high-quality gate set first, then expand.

| Set | Size | Purpose |
| --- | --- | --- |
| Critical gate set | 120 cases | Must cover every major failure-mode family and core supported subjects. |
| Extended set | 300 cases | Add broader subjects, languages, ambiguity and adversarial interactions after core flow works. |
| Growth set | 1,000+ | Post-hackathon calibration and model comparison. |

## 17.3 Required intelligence metrics

Learning relevance precision/recall

Skill-bearing precision/recall

Top-1 skill mapping accuracy

Top-3 skill mapping recall

Actor attribution accuracy

Evidence-type accuracy

Abstention precision (uncertain cases should be rejected)

False AI Assistance Debt Rate

Verification skill-alignment acceptance rate

Grading accuracy against labeled answers

Primary safety/correctness metric False AI Assistance Debt Rate receives the strictest release attention. It is better to leave a skill unclassified than to falsely tell a learner they depend on AI.

# 18. Repository Structure

skillmirror/
  apps/
    web/                       # Next.js student/teacher/admin UI
    extension/                 # Chrome MV3 companion
  services/
    backend/
      app/
        api/                   # FastAPI routers
        auth/
        ingestion/
        courses/
        intelligence/
          relevance/
          skill_graph/
          retrieval/
          mapping/
          attribution/
          evidence/
          mastery/
          debt/
          verification/
          recommendations/
        model_gateway/
        jobs/
        db/
        observability/
        main.py
      tests/
  packages/
    contracts/                 # Shared JSON/OpenAPI schemas and generated TS types
    ui/                        # Shared web UI components if needed
    config/                    # enums / policy defaults
  supabase/
    migrations/
    seed/
  benchmark/
    cases/
    labels/
    runners/
  docs/
    architecture/
    decisions/
  .github/workflows/
  README.md

## 18.1 Engineering rules

One monorepo; no service-per-engine architecture in V1.

Backend modules reflect engine boundaries but run in the same deployable service.

All DB changes occur through numbered SQL migrations.

Shared enums/contracts live once and are generated/imported rather than duplicated manually.

No secrets committed; provide .env.example with names only.

Every new inference prompt has a prompt_version and benchmark coverage.

Every bug found in mapping/evidence/verification receives a regression test before closure.

# 19. 24-hour Development Plan

The build order protects the differentiating loop. UI breadth is sacrificed before evidence correctness. The product is considered successful only when a real ChatGPT interaction captured by the extension can become mapped evidence, update the ledger, trigger verification, and update the ledger again after grading.

| Phase | Window | Focus | Required work | Exit gate |
| --- | --- | --- | --- | --- |
| P0 | 0:00–1:30 | Foundation | Monorepo; Supabase project; env templates; FastAPI/Next.js/extension shells; CI; health endpoint. | All apps run locally; auth round-trip works; CI green. |
| P1 | 1:30–4:00 | Capture + ingestion | Raw schema/migrations; ChatGPTAdapter; CaptureManager; JWT API auth; batch ingestion; dedup; activity page raw status. | Real ChatGPT turn captured, stored once, survives duplicate resend. |
| P2 | 4:00–6:00 | Courses + Skill Graph | Course onboarding; graph generator/canonicalizer; skill tables; embeddings; pgvector retrieval. | Create arbitrary course and retrieve relevant skill candidates. |
| P3 | 6:00–10:00 | Evidence qualification | Segmentation/relevance/skill-bearing; mapping; confidence gate; attribution; EvidenceEvent creation; model-run logging. | Captured turn yields correct/abstained evidence with provenance. |
| P4 | 10:00–12:30 | Mastery + debt | Weighted mastery, support/state logic, delegation aggregation, debt guards, recompute service. | Ledger updates deterministically from evidence; no-evidence remains UNKNOWN. |
| P5 | 12:30–15:00 | Student UI | Dashboard, Skill Map, Skill Detail, Activity, Why explanation, corrections. | User can inspect exact reason for every meaningful skill state. |
| P6 | 15:00–18:30 | Verification | Planner, generator, validator, session UI, graders for MCQ/short response; executable graders as time allows; new evidence loop. | Verify recommendation creates a valid challenge and result changes ledger. |
| P7 | 18:30–20:00 | Teacher + Admin minimum | Course aggregate view; jobs/failures page; skill-candidate review. | Basic operational/product completeness. |
| P8 | 20:00–22:30 | Benchmark + hardening | 120-case gate set; failure modes; retries; prompt injection cases; adapter fixtures; E2E tests. | Critical tests green; false-debt cases reviewed. |
| P9 | 22:30–24:00 | Deployment + release | Vercel/Render/Supabase deploy; extension package; smoke test on production URLs; README and project-state record. | Fresh user can complete full live loop without local developer intervention. |

## 19.1 Time-pressure cut line

Do not cut ChatGPT capture, durable ingestion, relevance gate, skill mapping, attribution, immutable evidence, mastery/debt, student dashboard, verification loop, core benchmark/E2E tests.

If time is lost, defer in this order: Claude/Gemini adapters → advanced teacher charts → polished admin UI → executable code sandbox beyond simple graders → syllabus upload → advanced notification system. Do not replace real core processing with mocked data to save time.

# 20. Definition of Done and Release Gates

## 20.1 Product-level Definition of Done

New user can sign up, create at least one course, install/connect extension, and see connection status.

A real ChatGPT user/assistant exchange is captured and stored exactly once.

Non-learning activity can be ignored without changing the ledger.

A learning interaction can map to one or more canonical skills or explicitly abstain.

Student vs AI contribution is stored per skill with evidence spans.

Accepted evidence creates immutable EvidenceEvents and a traceable provenance chain.

Ledger returns UNKNOWN when evidence is insufficient and computes mastery only from qualified independent evidence.

Repeated AI delegation can create Assistance Debt only after guard conditions pass.

A recommended skill can be verified with a fresh challenge; submitted result becomes new evidence and updates ledger.

Student can inspect “Why?” and correct wrong/irrelevant activity.

Core system survives duplicate events, API/model failure/retry, and worker restarts without duplicate evidence.

Critical automated tests and intelligence gate set pass on deployed build.

Production smoke test completes the full loop on live URLs.

## 20.2 Release blockers

Duplicate EvidenceEvents from duplicate ingestion/job replay.

Raw AI use directly increasing mastery.

No-evidence skills shown as weak/failed.

Debt generated from one trivial interaction.

Untraceable skill state with no provenance.

Mapper allowed to invent active skill IDs outside canonicalization.

Prompt injection from captured content able to alter system behavior.

Extension silently failing after provider DOM change without visible degraded/error state.

Verification result directly overwriting ledger instead of creating evidence.

Hardcoded provider/model logic inside intelligence engines instead of ModelGateway.

# 21. Post-V1 Roadmap

| Release | Scope |
| --- | --- |
| V1.1 | Claude/Gemini adapters; historical exports; richer attachments; syllabus import; better teacher analytics. |
| V1.2 | Deterministic Python/SQL sandbox graders; course templates; graph editor; notifications. |
| V1.3 | LMS/LTI/Caliper/CASE integrations; institution tenancy hardening; cohort analytics. |
| V2 | Advanced mastery calibration (BKT/IRT where justified), misconception/prerequisite diagnosis, multilingual calibration, native SkillMirror AI. |
| Later | Portable verified skill profile, employer-facing proof, mobile experience, on-premise options only if demand exists. |

# 22. Implementation References

These sources validate the selected platform capabilities. Exact free-tier quotas and model names must be rechecked immediately before deployment because vendor pricing/limits can change.

| Reference | Location | Use |
| --- | --- | --- |
| Supabase Auth | https://supabase.com/docs/guides/auth | JWT-based authentication integrated with PostgreSQL/RLS. |
| Supabase Row Level Security | https://supabase.com/docs/guides/database/postgres/row-level-security | Database-level authorization policies. |
| Chrome Manifest V3 | https://developer.chrome.com/docs/extensions/mv3/manifest | Current Chrome extension manifest platform. |
| Chrome extension service workers | https://developer.chrome.com/docs/extensions/develop/concepts/service-workers | Background event handling in Manifest V3. |
| Chrome content scripts | https://developer.chrome.com/docs/extensions/reference/manifest/content-scripts | Provider-page content script architecture. |
| Gemini API pricing | https://ai.google.dev/gemini-api/docs/pricing | Current free-tier availability for Flash/embedding models. |
| Gemini Embedding 2 | https://ai.google.dev/gemini-api/docs/models/gemini-embedding-2 | Default V1 embedding model capability and dimensions. |
| Qwen3-Embedding on Ollama | https://ollama.com/library/qwen3-embedding | Optional local embedding fallback. |
| Project research artifact | Deep Research: The Best Non-HealthTech Project to Win HackNex Season Two | Original project-selection research identifying AI Assistance Debt as a high-novelty EdTech opportunity and confirming the 24-hour competition constraint. |

# Appendix A — Structured AI Output Contracts

## A.1 Relevance / segmentation output

{
  "segments": [
    {
      "text": "...",
      "context": "academic|professional|personal|entertainment|administrative|unknown",
      "intent": "learn|understand|practice|solve|delegate|lookup|create|transform|communicate|other",
      "learning_relevance": "high|medium|low|none|uncertain",
      "relevance_confidence": 0.0,
      "skill_bearing": true,
      "skill_bearing_confidence": 0.0,
      "reason_code": "..."
    }
  ]
}

## A.2 Mapping output

{
  "mappings": [
    {
      "skill_id": "UUID_FROM_CANDIDATES_ONLY",
      "confidence": 0.0,
      "evidence_span": "exact learner/assistant span supporting the mapping",
      "reason_code": "DIRECT_ACTION|REASONING|IMPLEMENTATION|CONCEPT_USE|OTHER"
    }
  ],
  "new_skill_candidate": null | {
    "canonical_name": "...",
    "parent_candidate_id": "...",
    "description": "..."
  }
}

## A.3 Attribution output

{
  "skill_id": "...",
  "actor": "STUDENT|AI|SHARED|UNKNOWN",
  "confidence": 0.0,
  "student_evidence_span": "..." | null,
  "ai_evidence_span": "..." | null,
  "evidence_type": "EXPOSURE|ASSISTED_ATTEMPT|INDEPENDENT_EXPLANATION|INDEPENDENT_APPLICATION|TRANSFER|OTHER",
  "reason_code": "..."
}

## A.4 Verification-generation output

{
  "skill_id": "...",
  "difficulty": 0.0,
  "assessment_type": "mcq|numeric|code|sql|short_response|reasoning",
  "prompt": "...",
  "expected_answer": "..." | null,
  "rubric": [{"criterion":"...","points":1}],
  "prerequisites_used": ["skill_id"],
  "transfer_distance": "near|medium|far",
  "estimated_minutes": 2
}

## A.5 AI evaluation output

{
  "score": 0.0,
  "pass": true,
  "criterion_results": [
    {"criterion":"...","met":true,"evidence":"..."}
  ],
  "confidence": 0.0,
  "feedback": "concise learner-facing feedback",
  "needs_review": false
}

# Appendix B — Initial Weights and Thresholds

These values are engineering starting points. They live in policy_config and are changed only with benchmark evidence; they are not hardcoded throughout the codebase.

| Parameter | Initial value | Notes |
| --- | --- | --- |
| Mapping accept threshold | 0.80 | Accept first pass. |
| Mapping adjudication band | 0.65–0.79 | Run second pass. |
| Mapping abstain threshold | < 0.65 | No evidence. |
| Debt minimum recent delegations | 2 | Prevents one-off debt. |
| Verification recommendation/day | 2 | Learner burden control. |
| Mastery prior | alpha=1, beta=1 | Neutral prior. |
| Recency half-life | 180 days | Configurable by skill/course. |
| Exposure base weight | 0 | No mastery increase. |
| Assisted attempt base weight | 0.35 | Scaled by independence/confidence. |
| Independent explanation base weight | 0.75 | Concept evidence. |
| Independent application base weight | 1.00 | Strong evidence. |
| Transfer base weight | 1.25 | Stronger evidence. |
| Verification base weight | 1.50 | Highest default evidence. |
| Verified mastery mean | ≥ 0.80 | Also requires support + successful verification. |
| Verified support | ≥ 4.0 | Prevents lucky single pass. |

## B.1 Difficulty multiplier

difficulty ∈ [0,1]
multiplier = 0.75 + 0.50 × difficulty
# range: 0.75 (very easy) to 1.25 (very hard)
# only valid when challenge difficulty is within the learner's planned band.

## B.2 Evidence confidence

evidence_confidence = min(mapping_confidence, attribution_confidence, grading_confidence_if_any)

Low-confidence evidence is either down-weighted or rejected by policy.
Debt eligibility uses accepted high-confidence mapping/attribution only.

# Appendix C — Handoff Checklist

Confirm this document version is the latest architecture source of truth.

Open repository at recorded HEAD SHA; do not assume uncommitted work.

Run backend, web, extension and migration/test preflight.

Read latest project-state record for completed phase, defects and next action.

Preserve architecture invariants: unknown ≠ weak; AI use ≠ debt; evidence precedes ledger.

Do not introduce new infrastructure unless a current blocker cannot be solved inside the frozen stack.

For any model/prompt change, run intelligence benchmark before merge.

For any schema change, create a numbered migration and preserve EvidenceEvent provenance.

Before closing the session, commit/push, record HEAD SHA, test counts, deployed status, known defects, and next exact action.

Immediate next action after this document Create the repository skeleton and P0 foundation exactly as defined in Section 19. Do not reopen product architecture discussion unless a concrete implementation blocker appears.